Team Meeting Logs

# Meeting 1

**Friday, January 8 2016**

**Present members**

* All present

**Objectives that were met**

* Define team leader
* Set up GitHub repository
* Exchange of contact information
* List domain model entities
* List associations between entities
* Teach Git to members
* Decide which programming languages and frameworks we will use (subject to change)

**Objectives that were not met**

* List attributes for each entities
* Create sub-teams
* List multiplicity for associations

**Difficulties encountered**

* Big team, difficult to get everyone to work on the same task

**Task assigned**

* Create draft copy of the domain model
* Create a list of tools, applications, and technologies to learn

**Duration of the meeting**

1:40PM – 2:40PM (1 hour)

# Meeting 2

**Monday, January 11 2016**

**Present members**

* All present

**Objectives that were met**

* Discussed frameworks to be used
* Discussed programming languages
* Reviewed Domain Model drafts
* Installed required software

**Objectives that were not met**

* Delegate tasks

**Difficulties encountered**

* Opinions differed in terms of the software required

**Task assigned**

* Finish installing software (Dropbox, python2.7, virtualBox, and Flask)

**Duration of the meeting**

1:20PM – 2:00PM (40 minutes)